# Slide 01

Here is a request for a new application. It is two sentences long. We need a way to text our users when something changes, such as an office closure. Staff should be able to pick a group and schedule the message.

# Slide 02

By the end of Stage 1, those two sentences had become eight written requirements. Four of them came from questions about things the request never mentioned.

# Slide 03

This lesson covers Stage 1 of the Core Build Starter Guide: gathering the requirements. You will learn the six parts of a requirements document, the questions that fill each part, and how to check that the document is ready for Stage 2.

# Slide 04

Stage 1 is the first of nine stages, and it has no code. Its output is one written document: the requirements.

# Slide 05

Every later stage takes its input from that document. Stage 2 picks tools to meet it. Stage 7 designs the database from it. Stage 8 tests against the load numbers in it.

# Slide 06

Throughout the lesson we use one example, an application called User Notices. Staff sign in, browse a list of users, edit a user's details, and schedule text messages to groups of users.

# Slide 07

The requirements document has six parts. Here they are, one at a time.

# Slide 08

Part 1 is screens: what a user does, screen by screen. Stage 6 turns each screen into a page and a route, and Stage 9 gives each screen a test owner.

# Slide 09

Part 2 is stored data. Stage 7 turns it into tables.

# Slide 10

Part 3 is external services, the systems outside the application. Stage 2 picks the API approach from it, and Stage 8 keeps calls under each service's limits.

# Slide 11

Part 4 is load. Stage 8 tests the application at that load.

# Slide 12

Part 5 is constraints, the rules you did not choose. A constraint overrides a default tool in Stage 2. Part 6 is the deployment target, where the application will run. Stages 8 and 9 build for it.

# Slide 13

If a part is left empty, the stages that read it start without their input. Leave out load, and Stage 8 has nothing to test against.

# Slide 14

Stage 1 runs in six steps. Step 1: record the request exactly as it was given, who asked, and the problem it solves. Step 2: find the people. That means the users, the data owner, and whoever runs the servers.

# Slide 15

Step 3: walk through the work with each kind of user. Step 4: draft the six parts. Anything you don't know goes in as an open question, with the name of the person who can answer it.

# Slide 16

Step 5: read the draft back to the requester and the users, screen by screen, and ask what is missing or wrong. Any gap sends you back to step 3. Steps 3, 4 and 5 repeat until the read-back finds nothing missing.

# Slide 17

Step 6: the requester agrees the document, and you give it a version number and a date. Stage 2 starts from that version.

# Slide 18

Step 3 is where most of the material comes from. Talk to each kind of user separately. Staff who send notices and the administrator who creates staff accounts use different screens. Start by asking them to show you how they do the task today, from the start.

# Slide 19

Then keep asking. What happens next? What do you look at before you decide? What goes wrong, and what do you do then? How often do you do this, and when is it busiest? Who else needs to see or approve it? And what should the application never do?

# Slide 20

Also ask to see the tools they use now: spreadsheets, emails, paper forms. Every column or form field is a candidate for the stored data list.

# Slide 21

Part 1 lists every screen a user sees. For each one, write what the user does on it, the data it shows or accepts, and whether it is needed at launch or later.

# Slide 22

To find the screens, follow a task from start to end. Each place the user looks at or types into is a candidate. Then follow the verbs: list, open, create, edit, delete, search, send.

# Slide 23

Check that every thing you store can be created, viewed, changed and removed somewhere. Then add the edge cases: signing in, a forgotten password, an empty list, and a user without permission.

# Slide 24

Quick check. Here is the Notice history screen. Is Send now a screen of its own, or an action? Decide before the answer appears.

# Slide 25

Send now is an action. A screen shows its own information or has its own form. An action is a button or control on a screen. Notice history is the screen, and Send now is a button on it.

# Slide 26

Next, map how the screens connect. For User Notices, Sign in leads to the Users list and to Notice history, through the navigation bar.

# Slide 27

The Users list opens User detail, where staff view and edit one user.

# Slide 28

Notice history shows every notice with its status and a Send now action. It leads to New notice, where staff write a notice, pick a group, and set a send time. Saving the notice returns to Notice history.

# Slide 29

A chat panel is marked for later, after launch. On your own map, a screen that no arrow reaches is a gap. A paper sketch is enough. Stage 6 decides the layout.

# Slide 30

Part 2 lists everything the application stores, reads or logs, grouped by the thing it describes. You are not designing tables yet. Stage 7 does that.

# Slide 31

Read the values off your screens. The New notice screen gives you a notice's text, its group, and its send time. Each value goes under the thing it describes, here a notice.

# Slide 32

For each thing, ask who creates it, who changes it, whether it can be deleted, and how long it is kept. Ask what must be logged, because a log is stored data and needs a table. And mark sensitive data, such as phone numbers and passwords.

# Slide 33

Count the records, today and per month. And note any files, because files go to object storage, not the database.

# Slide 34

User Notices has five things: staff accounts, users, groups, notices, and a send record for every message.

# Slide 35

Two answers were unknown: who maintains groups, and how many notices go out each month. Both are written as open questions. A guessed number looks the same as a real one to the person who reads it in Stage 7.

# Slide 36

Part 3 lists every system outside the application that it calls, or that calls it.

# Slide 37

For each one, ask which direction the calls go. Ask what is sent, and what comes back. Ask how often, and whether calls come in bursts. Ask what limits the service sets, such as requests per second. Ask who owns the account and the key, what happens when the service is down, and whether there is a test account.

# Slide 38

User Notices has one external service, an SMS provider. The application calls it once per message, sends a phone number and the text, and stores the message ID that comes back.

# Slide 39

One notice can mean 5,000 calls at its send time. The provider has a rate limit, and Stage 8 keeps the application under it. What happens when the provider is down, and whether there is a test account, are open questions.

# Slide 40

Part 4 records load as two separate numbers.

# Slide 41

The first is registered users: the accounts that can sign in. User Notices has 150 staff accounts.

# Slide 42

The second is concurrent requests: how many requests the backend is handling at the same moment, at the busiest time. For User Notices, that is at most 40. Stage 8 tests at this second number, not the first.

# Slide 43

Quick check. The application also holds 60,000 user records. Do they count as load?

# Slide 44

No. Those people receive text messages, but they never sign in. They add data, not load.

# Slide 45

Often nobody can give you the concurrent number, so you estimate it and record that it is an estimate. Take an application with 100,000 registered users.

# Slide 46

Assume 3 percent are online at the busiest time. That is 3,000 people.

# Slide 47

If each one makes about 2 requests a minute, that is 6,000 requests a minute, or 100 requests a second.

# Slide 48

If each request takes about half a second, the backend is handling 50 requests at the same moment. So 100,000 registered users can mean 50 concurrent requests.

# Slide 49

Replace each assumption with a real figure when you can get one, from logs, from the busiest shift, or from your step 3 notes. And record the number expected in a year as well.

# Slide 50

Also record every burst. A burst is a known event that sends many requests or jobs at once, even when daily traffic is light. Ask about scheduled bulk sends, nightly jobs, month end, the start of a shift, and deadlines.

# Slide 51

User Notices has one burst. When a notice reaches its send time, it can send up to 5,000 messages at once. Stage 8 moves that work out of the request and onto a queue.

# Slide 52

Part 5 records the rules the application must follow that you did not choose. Part 6 records where the application will run.

# Slide 53

Ask whether the organization mandates a language, framework or database, and which licenses it already holds. Ask where data may be stored and whether any of it is personal data. Ask who may sign in, which roles exist, and which accessibility standard applies. For the target, ask whether it is a cloud provider or the organization's own servers, and how many environments.

# Slide 54

These answers change later stages. For User Notices, data must stay on the organization's own servers, with no cloud provider. So Stage 2 cannot use cloud storage, and Stage 9 deploys to two Linux servers, one live and one sandbox.

# Slide 55

A mandated database discovered at deployment means Stages 2, 3 and 7 are done again. That is why these questions are asked in Stage 1.

# Slide 56

Now put it together. Here is the User Notices request again. Each phrase leads to a question.

# Slide 57

Text our users: who receives the messages, and do they sign in? That gives 60,000 people on record who never sign in, and 150 staff accounts who do. Which service sends the messages? The SMS provider.

# Slide 58

Pick a group: how many users are in the largest group? Up to 5,000. Schedule the message: can staff see a scheduled notice and send it early? That gives the Notice history screen with Send now.

# Slide 59

That is four requirements from the request itself. Before the next slide, think of something User Notices needs that the request never mentioned.

# Slide 60

Four questions found the rest. Do you need a record of what was sent to whom? Do staff change user details? How many staff use it at the busiest moment? And where may the data be stored? Those produced the send log, the User detail screen, the 40 concurrent requests, and the two servers.

# Slide 61

Six questions were still open when the requirements were agreed, and none of them holds up Stage 2. Each one is written down with the person who can answer it and the stage that needs the answer: the SMS test account by Stage 5, the sending roles and group upkeep by Stage 6, monthly volume and record keeping by Stage 7, the outage plan by Stage 8, and the accessibility standard by Stage 9.

# Slide 62

Next, spot the mistake. Each weak requirement appears first, as it is often written. Number one: build it in React with MongoDB.

# Slide 63

The tool was chosen before the requirements. Write what the application needs instead, and leave tools to Stage 2.

# Slide 64

Number two: 100,000 users.

# Slide 65

Load is written as one number. Write registered users and concurrent requests separately.

# Slide 66

Number three: light traffic during the day.

# Slide 67

A burst is left out. Light traffic during the day can still include 5,000 messages at one send time.

# Slide 68

Number four: send records are kept for one year.

# Slide 69

This is a guess written as a fact. If nobody has confirmed it, it is an open question with an owner.

# Slide 70

Number five: a draft sent by email.

# Slide 71

The requirements were never read back. A draft sent by email is not agreement. Read it back in a meeting, and record the version and the date it was agreed.

# Slide 72

Now a quick sort. For each statement, pick the part of the requirements document it belongs in. First: messages go only to users who have opted in.

# Slide 73

Part 5, constraints. It is a privacy rule the application must follow. The opt-in value itself is stored data, in Part 2.

# Slide 74

Next: a forgotten password is reset through a link sent by email.

# Slide 75

Part 3, external services. Sending email needs an email service outside the application.

# Slide 76

Last: one notice can send up to 5,000 messages at its send time.

# Slide 77

Part 4, load. It is a burst: many jobs at one moment, even when daily traffic is light.

# Slide 78

Now try it yourself. A requester asks for a simple online diary. Members sign in, write entries, edit or delete old ones, and search their own entries for a word.

# Slide 79

When asked, the requester says there are 2,000 members today, and 5,000 are expected in a year. Most writing happens in the evening, with up to 300 members online at once. Each online member makes about 2 requests a minute. Entries are private to their author. A forgotten password is reset by email. And data may be stored with a cloud provider in the same country.

# Slide 80

Pause the video now and draft all six parts. Include the concurrent request estimate, using half a second per request.

# Slide 81

Here is one possible answer. Screens: sign in, forgotten password, an entry list, an entry screen to write, view, edit and delete, search results, and an account screen. Stored data: members and their entries. External services: an email service for password reset links.

# Slide 82

Load: 2,000 registered members. 300 online, times 2 requests a minute, divided by 60, times half a second, gives 5 concurrent requests. That rises to about 13 in a year. There are no scheduled bursts.

# Slide 83

Constraints: entries are private to their author. Deployment target: a cloud provider in the same country, with a live environment and a sandbox. At about 5 concurrent requests, Stage 8 for this application is a load test and a decision table with most layers marked not needed.

# Slide 84

Before you start Stage 2, check seven things. Every screen is listed, with who uses it and where it leads. Stored data is listed by thing, including logs, sensitive data and record counts. External services are listed with their volume, limits and account owner. Load is recorded as two numbers with their sources, plus every burst. Constraints and the deployment target are written down. Every open question has an owner and the stage that needs the answer. And the requester has agreed the document, with a version number and a date.

# Slide 85

The workbook for this stage, linked in the description, has the requirements template, the load calculator, and the practice exercises. In the next lesson, Stage 2, you pick a tool for each layer of the application, starting from this document.